## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14
Notes: This template can be used as a starter file for presenting training materials in a group setting.
Sections
Right-click on a slide to add sections. Sections can help to organize your slides or facilitate collaboration between multiple authors.
Notes
Use the Notes section for delivery notes or to provide additional details for the audience. View these notes in Presentation View during your presentation.
Keep in mind the font size (important for accessibility, visibility, videotaping, and online production)
Coordinated colors
Pay particular attention to the graphs, charts, and text boxes.
Consider that attendees will print in black and white or grayscale. Run a test print to make sure your colors work when printed in pure black and white and grayscale.
Graphics, tables, and graphs
Keep it simple: If possible, use consistent, non-distracting styles and colors.
Label all graphs and tables.

## Slide 2
Week 1
Introduction and Motivation
Notes: This is another option for an Overview slides using transitions.

## Slide 3
Instructor
Notes: This is another option for an Overview slides using transitions.

## Slide 4: Dennis Hood
Background
  Teaching
  Industry
  Education
Contact
  dhood@iit.edu
  Office Hours
    TR 12:45pm – 1:45pm
    Or by appointment

## Slide 5
Objectives

## Slide 6: Course Objectives
Learn fundamental project management concepts
Explore techniques and methods designed to improve the likelihood of successfully delivering projects
Analyze case studies and simulations to experience project management

## Slide 7
Textbook

## Slide 8: Textbook
Effective Project Management: Traditional, Agile, Extreme, 7th Edition
  Wiley, 2014
  ISBN# 978-1-118-72916-8
We will also reference
  Guide to the Project Management Body of Knowledge (PMBOK), Project Management Institute (PMI)
  This is NOT a required text

## Slide 9
Grading

## Slide 10: Grading
Homework Assignments
Simulation Project
Individual Research Paper
Exam
Participation

## Slide 11
Motivation

## Slide 12: Be Prepared
Risk-based decision making
  How likely is it to happen?
  How much will it cost us?

## Slide 13: Motivation for Project Management
Projects fail at a ridiculous rate
  Significant direct expense is wasted
  Opportunity is lost
  Time and frustration may be “costliest”
Management can save the day
  Planning and monitoring help to minimize the impact of risks
  Change will happen and must be anticipated and embraced
  Management must be lean and effective

## Slide 14: Project Management Described
Added value
  Planning and monitoring help to minimize the impact of risks
  PM anticipates and manages inevitable change
  PM formalizes the process, a critical component for improving it over time
  The result is an increased likelihood that the current project will be successful and future projects even more so
Cost
  Management is overhead and therefore must strive to be lean and effective

## Slide 15: Project Management for IT Managers
Involves many diverse departments
Information Technology is a relatively immature discipline
The domains and technologies are extremely dynamic
They are also fairly expensive and somewhat resistant to change
Software development contains little standardization and almost no regulation
When a project is successful, the “how” is rarely documented for public consumption

## Slide 16: What is a Project?
General definition
  A project is a sequence of unique, complex, and connected activities having one goal or purpose and that must be completed by a specific time, within budget, and according to specification
Business focus
  A project is a sequence of finite dependent activities whose successful completion results in the delivery of the expected business value that validated doing the project (the business case)

## Slide 17: Project Definition Implications
A project is the application of resources (people, tools, etc.) to produce a product or deliver a service
Each project is temporary and unique
  It has a definite beginning and ending
  It has aspects that have never been done before
A project begins when the involved parties (stakeholders) agree to the objectives
A project ends when the objective (or an agreed upon modified objective) is met or is determined unattainable

## Slide 18: Examples
We manage projects in our daily lives
  “What should I have for breakfast?”
  “What do I want out of life?”
Ex: Attending class
  Objective: Arrive prepared, in the right place, and on time
Ex: Trip to a distant land
  Objective: See the sights and experience the culture (safety? budget?)
Ex: Build a building
  Objective: Meet the stated requirements including cost, schedule, and regulatory constraints

## Slide 19: Programs and Portfolios
Program
  A collection of logically related projects that share a common goal or purpose
  Managed in a coordinated way to obtain benefits and control not available if managed individually
  May include elements of related work outside of the scope of the discrete projects in the program
Portfolio
  A collection of projects or programs and other work that address strategic business objectives
  Grouped to facilitate effective management
  Not necessarily interdependent or directly related

## Slide 20: Inter-related Project Parameters
What we can accomplish (scope) and how good it is (quality) are factors of:
  How much we invest (cost)
  How long we take (time)
  And how hard we work (effort)
A change to any of these 5 factors forces a change to at least 1 of the other 4

## Slide 21: Death, Taxes and Change
Change is inevitable, don’t fight it
Technology will continue to change at a frightening speed
  Stay away from the bleeding edge
Next comes domain
  At a high-level of abstraction, the domain is fairly stable
Process will change the least
  That is where you should focus your efforts

## Slide 22: 21st-Century Challenges
Life-Cycle Compression
Globalization
Information Overload
Downsizing, outsourcing, off-shoring, etc.
Customer focus
More smaller projects

## Slide 23: Growth is Good, Creep is Bad
Scope creep
  Unmanaged and unaccounted for expansion of scope, typically driven by the customer
Feature creep
  Similar to scope creep, but typically driven by the project team (e.g., gold plating)
Hope creep
  Wishful thinking
Effort creep
  Working harder, not smarter

## Slide 24: Project Classifications
Each project is unique and therefore may require a unique management approach
However unique approaches are problematic
Better would be to develop a finite set of tailored approaches, each appropriate for a class of projects

## Slide 25: Classification by Characteristic
Projects can be classified by:
  The degree of risk
  The amount of business value
  Estimated duration
  Complexity
  Technologies to be applied
  Number of organizational units involved
  Estimated cost

## Slide 26: Classification by Project Type
Examples of project types:
  Application development
  System installation
  Recruiting and hiring
  Infrastructure implementation
  Vendor selection
  Policy development/establishment
  Research