## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14

## Slide 2
Week 12
Challenging Projects

## Slide 3: Lesson Overview
Distressed and Multi-team Projects
Reading: Chapters 13 and 14
Objectives
  Examine especially challenging project management situations
  Analyze the root causes of distress and discuss approaches for preventing such situations
  Discuss challenges associated with multi-team projects and approaches for managing them

## Slide 4
Challenging Projects

## Slide 5: Distressed Projects
The project seems headed for failure
  EVM variance metrics
    Trending toward failure over a significant duration
    Recent metrics indicate a high risk of failure
  A recent significant change threatens project success
    Key personnel quit or become unavailable
    Dramatic change in scope
    Project de-prioritized by management
    An “uh-oh”-moment (e.g., tool limitations)
    Money troubles
    A “fire” breaks out with in production

## Slide 6: Root Causes
Inadequate requirements capture
Lack of sponsorship
Lack of planning, risk analysis, etc.
Poor management of change
Lack of oversight (monitoring)
Over commitment / wishful thinking
Poor communication / lack of visibility
Inadequate training and/or technology evaluation

## Slide 7: Don’t Let This Happen to You
Learn from the past
  Or else, history will likely repeat itself
Take the time to manage risk
Line up sponsorship
Plan with detail (WBS, budget, etc.)
Manage the critical path
Manage change with discipline
Respect the dynamics of people and teams
EVM-based checkpoint control

## Slide 8: Reporting Status
Be concise
  140 characters or less?
Convey facts clearly (progress, issues, etc.)
  Metrics, simple graphs, etc.
Project optimism and control
  It’s all about the plan
Be realistic
  Inform, don’t sell
When necessary, raise the alarm loudly
  Manage expectations
  Obtain help

## Slide 9: Contingency Plans
Developed during risk planning
Be prepared to obtain more effort, more time, more money, etc.
Monitor risks closely, focus on triggers
Change course if necessary, but do so with care
Learn and improve next time

## Slide 10: Multi-team Projects
Collaboration and involvement of 2 or more teams
  All project teams have multiple sub-teams
Crossing “political” boundaries is risky
  The 2-boss problem of the matrix
  Internal cultural differences
  Managing contractors is especially hard
Command, control, communication
PMs must delegate to (trusted) sub-team leads

## Slide 11: Multi-team Keys for Success
Communication
  Proactive
  Clear and concise
EVM-based checkpoint control
Risk management
  Especially along the critical path
Delegation
Contracts!
  Transfer and mitigate risk