## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14

## Slide 2
Week 13
Agile and Extreme Project Management

## Slide 3: Lesson Overview
Agile and Extreme Project Management
Reading: Chapter 10 and 11
Objectives
  Distinguish agile and extreme projects from traditional projects
  Analyze the unique challenges of projects of these types and discuss ways to successfully overcome them

## Slide 4
Agile and Extreme Project Management

## Slide 5: Non-traditional Projects
Agile projects
  Goal is clearly understood
  Exact solution is not at all clear
  Periodic releases of working systems
Extreme projects
  Goal is idealistic
  Solution is unknown or unrealistic
  Do a little work, learn and evaluate
  Project may end after any phase

## Slide 6: Agile Project Management
The Agile Manifesto (Fowler and Highsmith)
  Individuals and interactions over processes and tools
  Working products over comprehensive documentation
  Customer collaboration over contract negotiations
  Responding to change over following a plan
Surface frequently
  Co-located, small, agile project teams
  Cross project dependencies
  Partial solutions made visible periodically

## Slide 7: The Iterative Model
Iteration is used to explore, discover and learn while moving toward an acceptable level of completion
Iterations produce increasingly complete prototypes to facilitate discovery of the complete solution
Scope can be “refined” between each iteration

## Slide 8: The Iterative Model Evaluated
Strengths
  Frequent opportunities for client review
  Facilitates continual deepening of understanding of problem and solution
  Suggested improvements vs. scope creep
  Overall plan can be adapted with changing environment (e.g., market, technology, etc.)
Weaknesses
  Client can be too involved
  Co-location may be impractical
  Supporting interim “solutions” may be burdensome
  Number of iterations required to “finish” is not known

## Slide 9: The Adaptive Model
The future is less certain
Knowledge gained in one iteration will be used to direct the next iteration
  Just-in-time planning
The goal is convergence toward an acceptable solution
  High-risk, high-reward?
Partial solutions may be released at the discretion of the client

## Slide 10: The Adaptive Model Evaluated
Strengths
  Very focused, only essential work is performed
  Minimal change management overhead
  Minimal uncertainty management
  Frequent production of business value
Weaknesses
  Only works with significant, timely, meaningful client involvement
  Commitment to more meaningful deliverables is all but impossible

## Slide 11: Extreme Project Management
Rapid and very visible progress toward a yet to be determined solution to a vague and evolving problem
Capability and desire in search of a solution which in turn will search for a problem
Change is a given since the next iteration is at best loosely defined until the current iteration is assessed
Success must be thought of in different terms – knowledge gained

## Slide 12: Extreme PM Evaluated
Strengths
  Extremely engaging (creative problem solving)
  Extremely flexible
  Rapid breezing over of many possible solutions
  Facilitates getting “out of the box”
Weaknesses
  Commitment to anything but exploration is futile
  Encourages play, not work
  Drives sales and marketing crazy
  Who’s paying for this?