## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14

## Slide 2
Week 2
The Project Management Process

## Slide 3: Lesson Overview
The PM Process
Reading: Ch. 2-3
Objectives
  Establish a process for managing projects
  Examine the life cycle of projects
  Analysis the role of stakeholders and other organizational elements in projects
  Discuss the PMBOK’s PM Processes and Knowledge Areas

## Slide 4
Definitions

## Slide 5: What Exactly Is Project Management?
What business situation is being addressed by this project?
What do we need to accomplish?
What will we commit to?
How will we do it?
How will we know that we did it?
When it’s over, how will we assess our performance?

## Slide 6: Definition of a Project
Ex.: Your car won’t start. You ask the mechanic to find out what’s wrong and fix it.
  Is this a project? Is it more than one project?
Ex: Your group is responsible for maintaining the XYZ system
  Is this a project?

## Slide 7: PM and Project Requirements
PM is an organized common-sense approach that utilizes appropriate client involvement in order to deliver client requirements that meet expected incremental business value
A requirement is a desired end-state whose successful integration into the solution delivers specific, measurable, and incremental business value to the organization

## Slide 8: Objectives and Constraints
Objectives are desired results and form the basis of project planning
  The project plan is designed to achieve the project’s objectives
  The project is done when the objectives have been met (generally speaking)
Constraints
  Restrictions on the structure of the project primarily associated with the parameters of the scope triangle

## Slide 9: Stakeholders
A stakeholder is anyone impacted by the project and/or its outcome
  Customer
  Sponsor
  Management
  Project team
  Partners, etc.
Proactive communication is critical to the stakeholders’ satisfaction

## Slide 10: Organizational Structure
Functional
  Organized by areas of specialization
  “Silos”
Projectized
  Organized by project teams
Matrix
  A combination of both
  Everyone has both a functional manager and a project manager

## Slide 11
Process

## Slide 12: PM Life Cycle Models
Linear
  Clearly defined and stable
Incremental
  Deliver business value early and often
Iterative
  Incomplete requirements
  Approach must facilitate discovery
Adaptive
  Big-picture goal understood, but not solution
Extreme
  Even the goal is not yet understood

## Slide 13: Project Management Processes
Process groups
  Initiating or Scoping
  Planning
  Executing or Launching
  Monitoring and Controlling
  Closing
The PM process can be instantiated several times during a project life cycle

## Slide 14: Knowledge Areas
Integration management
Scope management
Time management
Cost management
Quality management
Human resources management
Communications management
Risk management
Procurement management
Stakeholder management