## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14

## Slide 2
Week 9
Stakeholder and Quality Management

## Slide 3: Lesson Overview
Stakeholder and Quality Management
Reading: Chapter 16
Objectives
  Examine the process of quality management and its relationship to project management
  Analyze methods for assuring acceptable levels of quality
  Discuss the role of stakeholder management in projects
  Analyze leadership and conflict management

## Slide 4
Stakeholder Management

## Slide 5: People: Your Most Valuable Asset
Success or failure will primarily be driven by the performance of your team
  Attitude, motivation, etc.
Their development on your project is critical to the success of the organization
  Maturity, professionalism, team attitude, etc.
People management is very dynamic
  Shared resources, outside influences, etc.

## Slide 6: Roles and Responsibilities
The team
  Work as a team to complete project activities
The sponsor
  Provides funding, resources, guidance, etc.
Functional managers
  “Own” the resources and provides technical direction
The project manager
  Leads, manages and controls

## Slide 7: PM Responsibilities
Determine required resources
Work with functional managers
Establish and maintain team cohesion
Manage the team
Communicate responsibilities
Manage stakeholder relationships
Provide tools and training
Evaluate performance

## Slide 8: The Human Resource Plan
Enterprise environmental factors
  Culture, policies, availability of assistance, etc.
RACI chart
  Responsible, accountable, consult, inform
Staffing management plan
Recognition and rewards systems

## Slide 9: Project Leader Contradictions
Be involved but not too involved
  Think holistically, attend to detail
  Communicate broadly and proactively
Innovate while maintaining stability
See the big picture while executing tasks
  Rely on intuition
  Understand the business and politics
Be decisive and flexible
  Maintain composure and be unwavering
  Act with (measured) urgency, justice and integrity
  Motivate (by example) and be optimistic
Champion individuals but stress teams
  Partner with others and value teams
  Unite and protect the team while respecting the organization

## Slide 10: The Power of Teams
Diversity of thought
  Comprehensive exploration of the solution space
  Complex problems have many possible solutions
  Teams are more likely to identify and analyze a richer set of possible solutions
Inertia
  The momentum of a team is more sustainable than that of individuals
Learning through sharing
  Training of individuals is expensive and often inefficient
  Shared experiences provide more efficient and longer lasting training

## Slide 11: Leading Teams
Communicating vision and purpose
Acting with integrity and justice
  Evaluating team and individual performance
  Recruiting and evolving
Maintaining high performance levels over long periods of time
  Motivation and inspiration
  Downtime and change
  Leading by example

## Slide 12: Group Decisions and Conflict
(Managed) conflict is good
Consensus on a team is better than individual opinions
  Establish a culture of respect for opinions
  Establish effective forums for idea sharing
  Encourage and manage productive conflict
Consensus is easier said than achieved
  Group think is like a big individual opinion
  What if there’s no clear winner?
  Unresolved conflict can fester

## Slide 13
Quality Management

## Slide 14: Quality Defined
Quality
  The degree to which the project fulfills requirements
  A degree of excellence
  A critical yet understated requirement
Quality Management
  Creating policies and procedures
  Enforcing them to ensure compliance with project requirements

## Slide 15: QA vs. QC
Quality Assurance
  Prevent defects
  Improve the level of quality through an efficient set of activities performed throughout the life cycle
Quality Control
  Eliminate defective products
  Improve the rate of acceptable product delivery through an efficient set of defect detection activities, primarily late in the life cycle

## Slide 16: Quality Goals
Prevent, discover and eliminate defects
Deliver customer satisfaction by representing the user in design and development
Enforce standards and process
Mind the gate
Improve processes
Review, audit, monitor, verify, validate and inspect

## Slide 17: The Value of Quality
Quality increases customer satisfaction
  Credibility lasts and attracts new business
Lack of quality leads to rework
  Unscheduled work means unplanned expense and slipping schedules
  Work under duress increases the likelihood of more mistakes
Uptime and performance are largely determined by quality
  Lack of quality drives the need to change

## Slide 18: The QA Environment
Contractual conditions
  Scope, time, budget, etc.
Customer-supplier relationship
  Change management, acceptance, etc.
Teamwork
  Variety of skills, parallel activities, etc.
Multiple project support
HCI / usability concerns
Turnover management
Maintenance
  Enhancement and release management, troubleshooting, etc.

## Slide 19: Defect Classification
Incorrect specification of requirements
Misunderstanding of client’s needs
Deviation from requirements
  Gold-plating, short-cutting, etc.
Design errors
Implementation errors
Violation of standards
Poor test coverage
User interface / usability errors
Documentation errors

## Slide 20: Planning for Quality
Checkpoints supporting milestones
Independent verification
Build-test-fix-retest
Make it measurable/testable
Inspire the delivery of high-quality deliverables
  Establish quality goals
  Obtain commitment
  Motivate performance
Collect the data/information required to improve over time

## Slide 21: Analysis Tools
Control Charts
  Maintain stability within upper and lower limits
Benchmarking
  Actual vs. past performances
Design of Experiments
  Identify factors influencing specific variables,
  so that they can be managed
Statistical Sampling
  When evaluating all or most is impractical
Flowcharting / process analysis
  Anticipation of troublesome steps

## Slide 22: Perform Quality Control
Feedback loops
  Measure the output of a process
  As compared to expected
  Understand the results (both good and bad)
  Use that knowledge to improve the process
Root-cause analysis
  Ask yourself what caused a problem to occur,
  then ask what caused that cause, and so on
Histograms and Pareto Charts
  Frequency of problems by problem category
  80% of the problems are due to 20% of the causes
  Invest in eliminating the most problematic causes