## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14

## Slide 2
Week 3
Strategy, Scope and Initiation

## Slide 3: Lesson Overview
Strategy, Scope and Project Initiation
Reading: Chapter 4
Objectives
  Discuss the impact of business strategy on project management
  Explore methods for selecting the “right” projects given business objectives and resource availability
  Examine the process of pulling together the management elements crucial for project success
  Analyze organizational structure alternatives
  Examine the Initiation process group and the Integration Management knowledge area

## Slide 4
Strategy

## Slide 5: Organizational Mission
Strategic Management
  “You Are Here”; Destination and Plan
  How the organization plans to compete with available resources in current and anticipated environments
Steps for accomplishing the mission
  Define (or redefine) organizational mission
  Set long-range goals and objectives
  Analyze and formulate strategies
  Implement strategies through projects
  Go back to step 1 and repeat

## Slide 6: SMART Objectives
Specific
  Be unambiguous
Measurable
  Establish objective metrics
Assignable
  Identify accountability
Realistic
  Be sure it’s feasible
Time-bound
  Identify the finish line

## Slide 7: Strategic Projects
Projects are how strategies are realized
Implementation Issues
  Multiple dimensions of shared resources
  Prioritization
  Formal and informal coordination
  Authority and accountability
  Communication
  System support

## Slide 8: Governance
Project Classification
  “Must Do” vs. Operational vs. Strategic
Selection Criteria
  Alignment with strategic objectives
  Return on investment (over time)
  Resource availability
  Risk
Formal Proposal Process

## Slide 9: Project Proposals
Proposals capture relevant information
  Brief description (incl. category and timing)
  Risks
  Selection criteria ratings
Initial assessment screening
  Criteria weighting gives objective score
Formal Approval Process
  Signing authority based on total cost
Approved projects are prioritized

## Slide 10
Project Scope

## Slide 11: The Need for Project Definition
By “definition” we mean establishing the purpose and parameters of the project
  What will this project achieve?
  When will it complete?
  How many people?, having which skills?
  How much will it cost?
Consensus among stakeholders is critical to success
Definition must precede planning

## Slide 12: Scope of Work to be Performed
Scope defines the objectives and the work to be produced
  Begins as a client request and is negotiated into a contract of deliverables
  Must also define what won’t be done
  Establishes key milestones and environmental requirements
  Also agree to conditions of satisfaction
  Project scope vs. product scope

## Slide 13: Requirements
A requirement is something the product should do or a quality that it must have
The project’s scope is largely comprised of the product’s requirements
Requirements are gathered by analyzing customer needs, market trends, competitor’s products, etc.

## Slide 14: Testing Requirements
Completeness
  Have all requirements been captured?
Clarity
  Are they clearly stated?
Validity
  Do they accurately reflect customer needs?
Measurability
  Can each be measured?
Testability
  Can the implementation of each be tested for correctness?

## Slide 15: Testing Requirements (cont.)
Maintainability
  Will the implementation be maintainable?
Reliability
  Will the system be reliable/available?
Look and feel
  Will the system be adequately usable?
Feasibility
  Can the requirements be implemented?
Precedent
  Have we previously implemented something similar?

## Slide 16: Testing Requirements (cont.)
Scale
  Are the requirements large and/or complex?
Stability
  Are the requirements likely to change?
Performance
  Can performance requirements be met?
Safety
  Are safety issues adequately addressed?
Specifications
  Is documentation adequate?

## Slide 17
Organizational Structure

## Slide 18: The Need for Structure
Administration
  HR, budget, career development, etc.
Communication
  Command and control
Authority and Responsibility
  Accountability is essential
Functional Cohesion
  Skill and competency development
  Economies of scale

## Slide 19: Project Team Differences
Projects are temporary
  Project teams are only needed for a relatively short period of time
  They are expected to gel quickly and display a burst of productivity
Projects are cross-functional
  Membership is based primarily on value to the project (not historical ties, etc.)
  Understanding of roles is critical
Projects have a small set of well-defined objectives

## Slide 20: Option 1 – Functional
Surface Project from Functional Org
  Organize by function, Manage by project
Pros:
  Structural integrity
  Supports career paths
Cons:
  Focus is not on projects
  Project manager has limited authority
  Communication is strained

## Slide 21: Option 2 – Projectized
Organize the staff as project teams
  PMs have dedicated staff (senior managers)
  Some functional presence for operations
Pros:
  PM has direct authority
  Team is diverse, focused and unified
Cons:
  Difficult to optimize utilization (bench?)
  Consistent skill development is impeded

## Slide 22: Option 3 – Matrix Organization
Hybrid of 1 and 2
  PM’s “horizontal” authority overlays “vertical” functional hierarchy
  Weak vs. Balanced vs. Strong
Pros:
  More project-focused than hierarchy
  More efficient than project organization
Cons:
  Everyone has two bosses

## Slide 23
Project Initiation

## Slide 24: Project Initiation
Develop Project Charter (Integration Management)
  Purpose
  Business value
  High-level requirements
Identify Stakeholders (Communications Management)
  Highest level of roles and responsibilities
  Establish communication channels

## Slide 25
Integration Management

## Slide 26: Integration Management
Defines the overlap and interfacing among the activities of managing a project
  The PM’s reason for being
Most PM activities involve more than one knowledge area
  Cost estimates are dependent on time
  Risk management involves understanding the capabilities of the project resources, etc.
The IM knowledge area ensures that all PM processes are addressed
  Even if it is determined that a given process is not needed on a given project (tailoring)

## Slide 27: Integration Management Processes
Develop Project Charter
Develop Project Management Plan
Direct and Manage Project Execution
Monitor and Control Project Work
Perform Integration Change Control
Close Project or Phase

## Slide 28: Develop Project Charter
Formally authorizes the project and gives the authority to the project manager to allocate resources
  Statement of work
  Business case
  Measurable project objectives
  First-cut risk analysis
Approved by the project sponsor

## Slide 29: Develop Project Management Plan
Defines how the project will be executed, monitored and controlled, and closed
Encompasses plans for all of the other knowledge areas and plans for
  Change and configuration management
  Scope management
  Process improvement
Represents the result of tailoring the general project management process
Must be formally approved by stakeholders

## Slide 30: Direct and Manage Execution
Captures the integration piece of executing the project
  Basically making sure the project goes smoothly, especially at points of interaction
  Ensuring common understanding of project elements (e.g., responsibilities, etc.)
  Being of service (e.g., offer assistance, etc.)

## Slide 31: Monitor and Control Project Work
Tracking, reviewing, and regulating progress
Monitoring
  Collecting, assessing, analyzing, etc.
  Communicating status
Controlling
  Determining correcting or preventive actions
  Replanning if necessary

## Slide 32: Perform Integration Change Control
Change is a significant threat, but also a fact of life
Requests must be evaluated
  Impact/risk
  Time and effort required
  Cost
The implementation of formally approved changes must be managed
  Change Control Board (CCB)

## Slide 33: Close Project or Phase
The project doesn’t end with the completion of the technical work
  Formal acceptance of completion
  Final documentation
  Lessons learned analysis
  Capture of metrics and analysis
  Deliver final product and transfer responsibility
  Release project resources