## Slide 1: Project Management for ITM ITM 471/571
Dennis Hood
School of Applied Technology
Fall ‘14

## Slide 2
Simulation Project Guidelines

## Slide 3: Assignment Overview
Develop, implement and assess a project plan to host a “dinner party”
  Make it somewhat unique and complex
  Your project will begin with a trip to the market and end with you cleaning dishes
Deliverables
  The project plan (due 11/1/14)
  The event (anytime between 11/1/14 and 12/1/14)
  Final assessment of your plan’s success (due 12/1/14)
  The plan and the assessment should be submitted to Blackboard, while the event should be enjoyed

## Slide 4: The Scope Statement
Briefly state the scope of your event
Include anticipated drivers of time, effort, and cost such as the number of guests, the planned menu, etc.
Also include your target event date and budget
Provide a high-level description of project threats and your planned responses

## Slide 5: The Project Plan
Before doing anything else, document your plan!!!!
  Describe the activities (WBS)
  Diagram the precedence relationships
  Estimate the budget
    Assign yourself a labor cost
  State the deliverables and desired quality
  Document your risk management plan
  Build the schedule including milestones
    document the planned time and earned value at each milestone and use to create an Earned Value graph

## Slide 6: Earned Value Management
Track the actual time and cost as you execute your plan
Complete your EVM graph by plotting the actual time and cost needed to achieve each milestone
This will be critical evidence for your final assessment
Describe and capture any other metrics you feel are necessary to prove project success

## Slide 7: Final Assessment
EVM and supporting metrics
Post-project assessment
  Quantify the accuracy of the plan (i.e., the degree to which you achieved your time, cost, scope and quality objectives)
  Discuss the reasons for any discrepancies
  Discuss improvements you would make to your project management process
  Include a picture of your masterpiece because, of course, presentation counts

## Slide 8: Important Notes
You are not being graded on the accuracy of your plan, but rather on your ability to build, execute and objectively assess it
  It is expected that there will be discrepancies
  Be honest in your data collection and assessment
Remember that this assignment has 3 distinct parts (plan, execute, assess) with 3 distinct deliverables
  The project plan
  The event (which you and your guests will enjoy)
  The final assessment report